ImpactLoop

Hackathon Progress Report

From Technical Demo to a Usable Agentic Platform for Campus Problems

# 1. Project Progress Overview

ImpactLoop is progressing from a basic technical demo into a usable agentic platform for campus problems.

We have successfully built and tested the core workflow. A campus challenge can now be processed through multiple specialised agent roles: the Intake Agent understands the problem, the Decomposer breaks it into smaller tasks, the Team Matcher proposes suitable roles, and the Orchestrator creates a task plan with owners and acceptance conditions.

The workflow also includes a human mentor stage, where the system pauses and asks for a decision instead of allowing the AI to decide everything automatically.

# 2. Human-in-the-Loop Mentor Workflow

The mentor interaction is working through a real webpage. A mentor can open the pending question, submit an answer, and the answer is saved in SQLite.

The same project run can then resume and continue through evidence verification, Proof-of-Ability generation, and opportunity recommendation. This proves that the system is stateful and can continue after human input.

# 3. Evidence Verification and Proof-of-Ability

The evidence-verification process is also working. Weak evidence is rejected first, and the student receives a revision requirement. Stronger evidence is then accepted.

The system creates a verified Proof-of-Ability record that explains the student’s capability, contribution, and supporting evidence. This makes ImpactLoop more reliable than a simple chatbot because it does not approve claims only because they sound convincing.

# 4. Dashboard and Current User Experience

We also created a basic dashboard that displays the project challenge, agent handoffs, team proposal, task plan, mentor decision, verification result, Proof-of-Ability, and recommended opportunity.

However, the current interface is still an early MVP and needs more refinement before it becomes the final judge-facing product.

# 5. Dynamic Application Development

The dynamic application is now being added. The planned application includes student signup, student login, mentor login, problem creation, a mentor decision queue, and persistent SQLite storage.

The mentor account is intended for the hackathon demonstration, while students will eventually create profiles containing their skills, interests, availability, preferred role, biography, and previous project evidence.

# 6. Student Profiles and Dynamic Matchmaking

The student-profile database work has started, but the profile form and dynamic matchmaking are not fully complete yet.

At the moment, some of the team-matching information is still seeded for demonstration. The next important improvement is to replace the fixed student examples with real student profiles stored in the database.

The Team Matcher should then receive the submitted challenge together with the available student profiles and recommend a team based on actual skills and interests.

# 7. Version Control and AI Usage

The project has been committed and pushed to the `impactloop-mvp` GitHub branch. The current backend and mentor workflow are safely saved.

We have also protected the system from unnecessary model usage by using `Stub()` during testing. Live AI credits should only be used when testing one carefully selected real problem through the application.

# 8. Current Status

| Area | Status |
| --- | --- |
| Campus problem workflow | Working |
| Intake and decomposition | Working |
| Team-matching workflow | Working with seeded/demo data |
| Task orchestration | Working |
| Human mentor callback | Working |
| Mentor webpage | Working |
| SQLite persistence | Working |
| Evidence rejection and revision | Working |
| Proof-of-Ability generation | Working |
| Opportunity recommendation | Working |
| Basic dashboard | Working, but visually basic |
| Dynamic application | In progress |
| Student signup and login | Partially implemented |
| Mentor login | Partially implemented |
| Student profiles | Database work started |
| Dynamic profile-based matching | Not completed |
| Final polished UI/UX | Not completed |
| Real validation with students | Still required |

# 9. Immediate Priorities

Because the remaining time is limited, the team should focus on the smallest complete product journey:

1. Student creates an account

2. Student fills in a profile

3. Student submits a campus problem

4. Agents analyse and split the problem

5. Agents match available students using their profiles

6. Mentor logs in and answers a decision

7. Evidence is verified

8. Proof-of-Ability is displayed

We should not spend time building a complete production platform, mobile application, social login, payment system, or complex college-wide integration. The strongest hackathon version is a polished, believable MVP that clearly demonstrates real agent handoffs, persistent state, human judgement, evidence-based verification, and a useful student outcome.

# 10. Honest Project Position

ImpactLoop’s core intelligence and workflow are already working. The main unfinished work is the product layer: completing the student profile flow, connecting those profiles to dynamic matchmaking, and improving the UI so judges can understand the journey without seeing raw JSON or technical logs.

Project Position in One Sentence

“ImpactLoop already proves the agentic workflow; we are now turning that working technical foundation into a polished, dynamic product that real students and mentors can use.”